DABZZO

Meal Subscription & Delivery Platform

Codebase Remediation Report

Consolidation, Security Hardening, Testing & Deployment Readiness

| Report date | 13 September 2026 |
| --- | --- |
| Repository | C:\dabzzo\dbz-arch-2-main |
| Scope | 5 Next.js apps, Cloud Functions, Firestore rules |
| Commits | 31 |
| Net change | −51,195 lines (10,234 added / 61,429 removed) |
| Status | Not yet deployed — blockers listed in §9 |

# Contents

# 1. Executive Summary

This report covers a full remediation pass over the Dabzzo codebase: a monorepo of five Next.js applications sharing a Firebase backend, packaged for Android and iOS via Capacitor.

The work removed roughly 51,000 lines net, consolidated the architecture behind five shared packages, closed several genuine security gaps, more than doubled backend test coverage, and rewrote the project documentation. Every change was verified with a typecheck, the test suite, and a real production build before being committed.

## Headline outcomes

| Area | Before | After |
| --- | --- | --- |
| Duplicated files across apps | 117 (39 drifted into 2–4 versions) | 0 — five shared packages |
| Backend tests | 47 across 3 suites | 99 across 7 suites |
| Lint problems | 1,772 | ~1,000 (correctness rules cleared) |
| Hardcoded live secrets | 3 in source | 0 |
| Authenticated payment routes | None | All resource-creating routes |
| Version control | No repository | 31 commits |

The central finding The four role applications were originally created by copying one into the other three. Every app therefore received every file, and the copies then drifted independently. By the time of this review there were four different definitions of what a user is, four different authentication guards, and pricing logic that disagreed with the server about what to charge a customer. Consolidating those forks is what surfaced most of the defects in this report — none of them were visible from inside any single app.

# 2. Defects Found and Fixed

Listed by severity. Each was found during the work rather than reported in advance.

## 2.1 Critical — live payment credentials in source code

functions/src/razorpayFunctions.ts contained three hardcoded live secrets as fallback values: the Razorpay key ID, the API key secret, and the webhook signing secret. The key ID carried the rzp_live_ prefix, confirming a production account.

Anyone able to read the source had live payment-gateway access and could forge webhook signatures to fabricate "payment succeeded" events.

- Fixed: all three fallbacks removed; a missing value now fails loudly instead of silently authenticating with an exposed literal.

- Outstanding: both secrets must be rotated in the Razorpay dashboard. This cannot be done from the codebase.

## 2.2 Critical — no authentication on any Razorpay route

No route on the payment API verified a caller identity, despite README.md stating that every route validated a Firebase ID token.

- create-vendor-account creates a real Razorpay payout destination and was callable by anyone. It also had zero callers anywhere in the codebase.

- create-subscription created real subscriptions without authentication.

- create-order was open, though damage was limited by server-side authoritative pricing, which recomputes the amount and prevents a caller setting an arbitrary price.

Fixed: token verification added to all resource-creating routes, with an additional admin-claim requirement on vendor account creation. Signature-gated routes (webhook, payment verification) were deliberately left as they are — Razorpay's servers have no Firebase identity to present.

## 2.3 High — admin and customer apps disagreed on price

The admin console was missing the weekly-plan pricing formula that the customer app and the server-side pricing engine both implement. Verified against functions/src/pricingEngine.ts, which is the actual charging authority: admin displayed weekly prices roughly ₹0.40 per meal below what customers were charged.

## 2.4 High — environment variables undefined in the browser

Introduced during this work and caught only by running the application. The helper that replaced the hardcoded Firebase configuration read process.env[name] using a dynamic key. Next.js exposes public variables to the browser by textually substituting the literal expression at build time, so a computed key produces nothing to substitute.

The value therefore existed on the server and was undefined in the browser. Typecheck passed, lint passed, and all five production builds passed, because static-export prerendering runs server-side. Every app threw on load in a real browser.

## 2.5 Medium — cross-portal access gap

Each app's authentication guard applied only its own extended-role rule. The vendor and rider portals both admit admin, but neither understood role === 'superadmin' — only the admin console did. Such a user could reach the admin console and nowhere else.

## 2.6 Medium — build script reported success on failure

scripts/build-web.mjs printed a success banner even when an application's build had failed; it set an exit code but printed regardless. During this work a build genuinely failed for the rider portal and still ended green. An unknown application name also exited zero.

## 2.7 Medium — duplicate security rules, the stale copy labelled "canonical"

Two copies of the Firestore and Storage rules existed. firebase.json deployed the repository-root copy, while the package copy described itself as canonical and sat 173 lines behind — missing the current admin-bypass chain, the vendor legacy-role fallback, and an entire storage path. Deploying the "canonical" copy would have broken live access.

## 2.8 Medium — security middleware that never ran

proxy.ts implemented a malicious user-agent blocklist, a 2 MB body cap and API rate limiting. None of it executed: the apps build as static exports and are served as files, so no server exists to run middleware. Inert security code is worse than none, because it implies protection that is not present. Removed; the real perimeter is the Cloud Functions layer, hardened in §2.2.

## 2.9 Medium — shared packages were never typechecked or linted

After consolidation the shared packages held most of the real logic, but had no verification scripts, so the pipeline skipped them entirely. Adding those scripts immediately surfaced five genuine bugs, including four dynamic imports left pointing at app-local paths that resolve inside an app and throw inside a package — the subscription and notification paths would have failed at runtime.

## 2.10 Medium — React correctness rules

| Rule | Before | After | Notes |
| --- | --- | --- | --- |
| purity | 8 | 0 | Two genuine: a random React key forcing remount every render; a render-time clock read |
| immutability | 13 | 0 | Eleven were effects calling a loader declared below them |
| set-state-in-effect | 34 | 34 | Triaged and deferred — see §7 |

## 2.11 Low — mobile layout defects

- viewport-fit=cover was absent from all apps. The stylesheets already handled the iPhone notch in about 50 places, but those inset variables report zero unless the viewport opts in — so every one of those rules silently did nothing. Content sat under the notch and the customer navigation bar sat under the home indicator.

- 100vh and 31 uses of min-h-screen measure the viewport including the area behind the collapsing mobile address bar, pushing content out of view. Replaced with dynamic viewport units.

- No horizontal-overflow guard, so any slightly oversized element allowed the whole page to scroll sideways.

# 3. Architecture Consolidation

The single largest body of work. Five shared packages now hold everything that must stay consistent across applications.

| Package | Files | Contents |
| --- | --- | --- |
| @dabzzo/shared-types | 3 | The data model: users, subscriptions, orders, batches, delivery and payout types |
| @dabzzo/shared-auth | 6 | Firebase client initialisation, auth service, AuthGuard, AuthProvider |
| @dabzzo/shared-lib | 20 | Pricing, geo, storage, notifications, offline queue, all five state stores |
| @dabzzo/shared-queries | 19 | The Firestore data-access layer and typed converters |
| @dabzzo/shared-ui | 38 | Shared components, including a parameterised brand mark |

## How conflicts were resolved

Where copies had diverged, the deciding question was usually which copy actually runs, not which looked newer. Several divergent copies were dead code in applications that never called them.

A decision worth recording Two functions — vendor statistics and batch formation — are called only by the admin console, yet three other apps carried different, never-executed versions of them. The other versions looked more sophisticated. Adopting one because it "looked better" would have silently changed live vendor financial reporting. The version that actually runs was kept.

## Where applications genuinely differ

Real differences were preserved as explicit configuration rather than being flattened away:

- The authentication guard takes the roles each portal admits, plus its own loading copy and colour.

- The brand mark takes branding properties; the markup and error-fallback behaviour are shared.

- The auth provider takes a per-portal account provisioning configuration.

- User cache lifetimes were a genuine conflict with no correct answer: three apps cached for five minutes, the rider app deliberately for twenty seconds so riders see fresh data mid-delivery. Rather than arbitrate, the lifetime is now configurable, defaulting to the conservative value, with the rider app opting in explicitly.

## Dead code removed

A reachability scan showed most remaining "drifted duplicates" were simply never imported — 11,671 lines across 58 files. Two false-positive classes were corrected before anything was deleted: a static-import-only scan wrongly flagged a component loaded dynamically, and substring matching flagged a navigation component because another file shared part of its name.

# 4. Testing

Backend coverage went from 47 tests across 3 suites to 99 across 7, concentrating on money and access-control paths.

| Suite | Covers |
| --- | --- |
| Geo distance | The 2 km dispatch radius, from both sides of the threshold, plus antimeridian and pole inputs |
| setUserRole | Every rejection path on the privilege-escalation boundary |
| Admin management | The admin gate, argument validation, audit logging, and approve versus reject |
| Swap functions | Ownership checks that prevent one customer swapping away another's meal |

Tests were verified by mutation, not just by passing Mocking the Firebase Admin SDK is easy to get subtly wrong in a way that leaves assertions vacuous — the test passes but could never fail. Two security guards were checked by deleting the guard, confirming exactly one test turned red, then restoring it. The tests also contradicted an assumption twice, which is how the finding below was discovered.

## A mismatch the tests found

Rider verification writes roles.rider.status while setting the role string to delivery. Vendors are symmetric; riders are not. Nothing anywhere writes roles.delivery — which is precisely what the consolidated guard was checking, making that branch dead. A verified rider only ever gained access through the plain role string. The guard now checks the field that is actually written.

# 5. Documentation

| Document | Purpose |
| --- | --- |
| IMPLEMENTATION_PLAN.md | Phased plan, per-phase status, open decisions, remaining lint breakdown |
| CHANGELOG.md | Every change with reasoning, including corrections to earlier claims |
| DEPLOYMENT.md | Release sequence, per-target table, rollback for each layer, pre-deploy blockers |
| AI_AGENTS_README.md | Rewritten. The previous 706-line version described a directory layout that had not existed since the monorepo split, so every path in it was wrong |
| scripts/README.md | Marks which scripts operate on live production data versus which are safe |
| Package READMEs | Why each shared package exists and the rule against forking it again |

# 6. Decisions Requiring Your Input

Nothing below was changed unilaterally. Each is a judgement about the product or the business, not about the code.

| # | Decision | Why it matters |
| --- | --- | --- |
| D6 | Superadmin test-seeding writes fabricated data to production | On sign-in, the vendor portal writes a "Test Vendor" profile carrying a verified status, a sample food-safety licence number, sample rates and a fabricated 4.5-star review history. The rider portal does the same. This runs in production builds. Behaviour is preserved as-is pending your decision. |
| D7 | Admin interface ships in the public customer bundle | The customer site contains the admin dashboard and user management screens, roughly 2,100 lines, and routes admins there on login. It is wired up and reachable, so not dead code. Security rules still gate the data, making this a bundle-size and attack-surface question rather than an authorisation hole. |
| D8 | Next.js version carries published advisories | One critical and two high findings trace to the pinned version. It is pinned exactly across all five apps and all five depend on static-export behaviour, so an upgrade needs its own tested pass rather than being folded into refactoring work. |

# 7. Work Not Completed

Stated plainly, with the reasoning, so scope decisions stay yours.

## 7.1 Remaining lint (~363 explicit-any, plus unused variables)

Reduced from 510 through three structural fixes. The remainder is not one problem: untyped function parameters, untyped component state, loose record types, and casts into genuinely untyped third-party surfaces. Each needs a per-case judgement about what the correct type is; there is no remaining structural lever.

A correction: I initially advised that typed Firestore converters would resolve most of these. Classifying them by source line showed only five were the shape converters address. The converters were still built and still found a real defect, but the original estimate was wrong.

## 7.2 Effects that derive state from properties (~8 sites)

These are the genuine cases where an effect is unnecessary. Each alters interface behaviour subtly — one resets a form field when a profile loads, and deriving it during render instead can break editing. They need a browser to verify and were not refactored blind.

## 7.3 Visual mobile pass

The structural mobile defects in §2.11 are fixed and verified, because they are provably wrong in source. The visual pass — cramped grids, overflowing cards, tap targets below the recommended minimum, text truncation — was not completed: a sign-in popup held the browser tooling, blocking navigation and screenshots. Rather than make speculative styling changes and describe them as production-ready, this is left open.

## 7.4 Continuous integration

No pipeline exists. npm run verify was written to be usable as one: it runs typecheck, lint and tests across every workspace unconditionally and prints a pass or fail summary, so one failing step cannot hide the others.

## 7.5 Order address data

Static analysis indicates every code path writing an order uses the coordinate form, so there is likely nothing to repair. Because analysis describes code and not the documents actually stored, two scripts were provided instead of a blind migration: a read-only audit, and a backfill that is a dry run unless explicitly applied, preserves the previous value, and refuses to invent a location. Neither was run against production.

# 8. Verification Status

| Check | Result |
| --- | --- |
| Typecheck — 5 apps and 5 packages | Pass |
| Typecheck — Cloud Functions | Pass |
| Backend test suite | Pass — 99 of 99 |
| Production build — all 5 apps | Pass |
| Lint | Known failures — tracked, see §7.1 |
| Customer app in browser | Renders with live data |
| Role portals in browser | Render own auth screens |

Every commit was verified before landing. The environment-variable defect in §2.4 is a reminder of the limit of that verification: typecheck, lint and a green production build all agreed the code was correct, and only loading a page in a browser revealed otherwise.

# 9. Before You Deploy

These must be settled first 1. Rotate the Razorpay API key secret and webhook secret. They were plaintext in source and must be treated as compromised regardless of repository history. 2. Confirm those secrets are configured in the deployed Functions environment. The hardcoded fallbacks are gone, so a missing value now fails loudly rather than silently using the exposed literal. 3. Smoke-test a real checkout. Authentication was added to live payment routes, and the REST fallback path requires a signed-in user at call time. 4. Decide D6 — fabricated verification data currently reaches the production user collection on superadmin sign-in.

## Release sequence

Rules and functions are deployed before hosting, because hosting is the easiest layer to roll back and should therefore change last. Full commands, per-target details and rollback procedures are in DEPLOYMENT.md.

| Order | Step |
| --- | --- |
| 1 | Firestore rules, indexes, and Storage rules |
| 2 | Cloud Functions |
| 3 | Build all five applications (static export) |
| 4 | Hosting — all five targets |
| 5 | Capacitor sync and mobile version bump, if shipping to stores |

Prepared with Claude Code. All findings were verified against the codebase; where an earlier assessment proved wrong, the correction is recorded in this report and in CHANGELOG.md.