DABZZO

Meal Subscription & Delivery Platform

Test Report, Endpoint Register

& Implementation Plan

| Report date | 13 September 2026 |
| --- | --- |
| Commits in this pass | 35 |
| Automated tests | 99 passing across 7 suites |
| Backend entry points | 43 (+5 REST sub-routes) |
| Front-end routes | 61 across 5 applications |
| Android builds | 4 APKs, verified |
| Deployment status | Blocked — see §7 |

# Contents

# 1. What Was Tested

Four layers were exercised: the automated suite, the Android packages on a real device, every front-end route that can be reached, and a static inventory of the backend surface. Findings and their fixes are in §3; what could not be tested, and why, is in §2.

| Layer | Method | Result |
| --- | --- | --- |
| TypeScript | tsc across 5 apps + 5 packages + functions | Pass — 0 errors |
| Unit / integration | Jest over Cloud Functions | Pass — 99/99, 7 suites |
| Production build | Static export, all 5 apps | Pass |
| Android packaging | 4 APKs, contents inspected | Pass, after 2 fixes |
| Mobile layout | Measured at 375×812 per route | 2 defects, both fixed |
| Lint | ESLint across all workspaces | 442 errors — known |
| Authenticated screens | Blocked — no test account | Not tested |
| Backend endpoints | Static inventory only | Not invoked |

# 2. Coverage and Its Limits

The most important number in this report Of 61 front-end routes, only 6 can be reached without signing in. The other 55 sit behind AuthGuard and redirect to /login. That means roughly 90% of the interface — every dashboard, the order pipeline, the kitchen prep screens, the rider trip flow, the whole admin console — has not been visually tested on a phone. The clean results below apply to the 10% that is reachable.

| Application | Routes | Reachable | Tested at 375×812 |
| --- | --- | --- | --- |
| web-main (customer) | 16 | 4 | /, /login, /register, /main |
| admin-panel | 21 | 1 | /login |
| vendor-panel | 13 | 1 | /login |
| rider-panel | 10 | 1 | /login |
| gig (marketing) | 1 | 1 | / |
| Total | 61 | 8 | 53 routes untested |

To lift this, I need a test account per role — customer, vendor, rider, admin — on the dabzofb project. With those, the remaining 53 routes can be walked the same way.

Note /main redirects to /, so it is not a distinct screen despite having its own page file.

# 3. Defects Found in This Pass

## 3.1 Critical — Capacitor plugin configuration never reached any APK

Reported from a device: native Google sign-in failed with "Google sign-in provider is not enabled." Two independent causes, and the second made the first unfixable on its own.

- capacitor.config.ts listed providers: ['phone'] only, while auth-service.ts calls signInWithGoogle, signInWithApple and signInWithFacebook. The native plugin rejects any provider absent from that list.

- The APK build script wrote a capacitor.config.json from scratch containing only appId, appName, webDir and server — silently discarding the entire plugins block. FirebaseAuthentication, PushNotifications and SplashScreen settings therefore reached no APK at all.

Both fixed. The script now starts from the generated config, overrides only per-app identity, and prints which plugins it carried so the regression cannot recur unnoticed. Verified by unzipping each APK and reading the embedded config.

## 3.2 High — hero unreadable on a phone

The landing headline used text-5xl with no smaller step, i.e. 48px on a 375px screen. Tailwind is mobile-first, so the unprefixed class is the phone style and the lg:/xl: steps never applied below 1024px. The headline broke mid-phrase.

Separately, min-h-[90vh] flex items-center centred content taller than its container. Flex centring overflows in both directions, so the headline pushed up under the fixed 80px navbar and the brand mark rendered on top of the first line. The existing pt-36 could not help, because centring ignores padding once overflow begins.

## 3.3 Medium — APK build could not run on Windows

| Defect | Effect |
| --- | --- |
| JAVA_HOME hardcoded to macOS paths | Gradle failed with an unrelated error |
| cp -R used for asset copy | Does not exist under cmd.exe |
| ./gradlew invoked | Not executable on Windows |
| assembleDebug run twice per app | Every APK paid double Gradle time; first build discarded |
| Printed success even when an APK was missing | A partial build reported as complete, exit code 0 |

That last one is the same false-success pattern found earlier in build-web.mjs. It is worth noting that fixing it is what surfaced the two failed APK attempts — had it still claimed success, the run would have appeared to work and produced nothing.

## 3.4 Low — footer tap targets below the accessibility minimum

Eight footer links rendered 19px tall, being inline elements with no padding. That fails WCAG 2.5.8 (AA), which asks for 24×24. Now 32px.

Deliberately not the 44px that WCAG 2.5.5 (AAA) wants: eight links at 44px would make the footer navigation alone about 350px tall on a phone, and these are low-frequency taps. The AAA gap is a conscious trade-off, not an oversight.

## 3.5 Checked and found NOT to be defects

Recorded so the same ground is not re-covered:

- Three elements extend past 375px on the landing page. All are inside AppPreview's decorative phone mockups, positioned off-canvas by design. With overflow-x hidden the page does not scroll sideways — scrollWidth equals clientWidth equals 375.

- Two inputs measured under 40px tall. The element is short but its padded parent provides the tap area, so the effective target is adequate.

- Three h-screen usages remain. All are hidden md:* desktop sidebars that never render on a phone.

# 4. Endpoint Register

The full backend surface: 29 callable functions, 1 HTTP function carrying 5 REST routes, 6 Firestore triggers, 6 scheduled jobs and 1 authentication trigger. None have been invoked against a live environment.

## 4.1 Payments — highest risk

Authentication was added to these during this work, so they must be exercised before release.

| Endpoint | Type | What to verify |
| --- | --- | --- |
| /api/razorpay/create-order | REST | Rejects without a bearer token; amount is recomputed server-side and ignores a client-supplied price |
| /api/razorpay/verify-payment | REST | HMAC signature validated; a tampered signature is refused |
| /api/razorpay/create-subscription | REST | Rejects without a token |
| /api/razorpay/create-vendor-account | REST | Rejects without an admin claim; confirm it is still needed at all — it has no callers |
| /api/razorpay/webhook | REST | Signature verified; replaying the same event twice must not double-credit |
| createRazorpayOrder | Callable | Authoritative pricing path |
| verifyRazorpayPayment | Callable | Signature verification |

## 4.2 Orders, delivery and dispatch

| Endpoint | Type | What to verify |
| --- | --- | --- |
| updateDeliveryStatus | Callable | Legal state transitions only; illegal jumps refused |
| verifyPickupOTP | Callable | Wrong OTP refused; count mismatch raises a discrepancy record |
| verifyDeliveryOTP | Callable | Wrong OTP refused; order marked delivered on success |
| regeneratePickupOTP | Callable | Authorisation enforced |
| assignRiderTrips | Callable | Honours the 2 km radius; widens correctly when no rider is found |
| markBatchReady | Callable | Only the owning vendor may call |
| startCustomerUnavailability | Callable | Timer starts; expiry behaves |
| confirmCustomerUnavailable | Callable | Failure path recorded for admin review |
| generateTodayDeliveries | Callable | Idempotent — running twice must not duplicate orders |
| generateTestDelivery | Callable | Confirm this cannot be invoked in production |

## 4.3 Subscriptions and swaps

| Endpoint | Type | What to verify |
| --- | --- | --- |
| createCustomPlanSubscription | Callable | Price matches the engine; plan persisted correctly |
| skipMealOrder | Callable | Credit awarded once, not per retry |
| undoSkipMealOrder | Callable | Credit reversed; refused after the cut-off |
| requestMealSwap | Callable | Ownership enforced (covered by tests) |
| acceptMealSwap | Callable | Only the addressed recipient may accept |
| cancelMealSwap | Callable | State returns cleanly |

## 4.4 Administration and pricing

| Endpoint | Type | What to verify |
| --- | --- | --- |
| setUserRole | Callable | Cannot mint an admin (covered by tests) |
| setAdminClaim | Callable | Admin-gated; writes an audit record |
| verifyVendor / verifyRider | Callable | Rejection must not grant the role (covered by tests) |
| savePricingRulesAdmin | Callable | Admin-gated; change reflected in customer pricing |
| saveMealItemsAdmin | Callable | Admin-gated |
| getPricingConfig / calculatePricingPreview | Callable | Preview agrees with the amount actually charged |
| broadcastNotificationV1 | Callable | Admin-gated — it can message every user |
| activateExternalSubscriptionAdmin | Callable | Admin-gated; records the external payment |
| getCustomPlanStats | Callable | Read-only |

## 4.5 Triggers and scheduled jobs

These fire on their own and cannot be called directly, so they need observation against seeded data rather than invocation.

| Name | Kind | What to verify |
| --- | --- | --- |
| onUserCreate | Auth | New sign-up defaults to the 'customer' role |
| onSubscriptionCreated | Firestore | Generates the expected orders |
| onSubscriptionCancelled | Firestore | Future orders stop |
| onOrderStatusChange | Firestore | Notifications fire once per transition |
| onOrderCompletedPayout | Firestore | Rider payout computed once, not twice |
| onDeliveryCompletedPayout | Firestore | Confirm this does not double-pay alongside the above |
| onSystemEventCreated | Firestore | Event fan-out |
| formBatches | Schedule | Aggregation respects the cut-off in IST |
| autoGenerateDailyDeliveries | Schedule | Idempotent across repeat runs |
| dispatchRetryAndExpansion | Schedule | Radius widens on repeated failure |
| processBatchSkipUpdates | Schedule | Skips resolve before batching |
| processTimeBasedReminders | Schedule | No duplicate reminders |
| checkStuckOrders | Schedule | Stuck orders surface to admin |

One to look at closely onOrderCompletedPayout and onDeliveryCompletedPayout are both Firestore update triggers and both create rider payments. Whether they can fire for the same delivery has not been established. If they can, riders are paid twice. This is worth confirming before any payout run, and it is exactly the kind of thing an emulator test would settle quickly.

# 5. Implementation Plan

Ordered by what blocks a release, not by effort.

## Phase A — Release blockers

| # | Task | Notes |
| --- | --- | --- |
| A1 | Rotate the Razorpay key secret and webhook secret | They were plaintext in source and were shared again since. Treat as compromised. |
| A2 | Add SHA-1 fingerprints for vendor, rider and admin in Firebase | Only com.dabzo.app has an Android OAuth client. Google sign-in will fail on the other three until this is done. |
| A3 | Confirm Functions secrets are set in the deployed environment | The hardcoded fallbacks are gone, so a missing value now fails loudly. |
| A4 | Exercise a real checkout end to end | Authentication was added to live payment routes during this work. |
| A5 | Settle decision D6 — production test-seeding | Fabricated verification data currently reaches the live user collection. |

## Phase B — Complete the test pass

| # | Task | Notes |
| --- | --- | --- |
| B1 | Provide one test account per role | Unblocks the 53 untested routes. Highest information gain of anything here. |
| B2 | Walk every authenticated screen at 375×812 | Same measurement method as §3; expect more findings, since the landing page alone yielded two. |
| B3 | Resolve the double-payout question | See §4.5. |
| B4 | Run the endpoint register against the emulator | Firestore emulator avoids touching production. |

## Phase C — Quality debt

| # | Task | Notes |
| --- | --- | --- |
| C1 | 442 remaining lint errors | Not one problem: untyped parameters, untyped state, loose record types, casts into third-party surfaces. Each needs a per-case judgement; no structural lever remains. |
| C2 | About 8 derive-state-from-props effects | Each alters interface behaviour subtly and needs a browser to verify. |
| C3 | Continuous integration | None exists. npm run verify was written to serve as one. |
| C4 | Signed release builds | Current APKs are unsigned debug builds, fine for testing but not for the Play Store. |

## Phase D — Deferred decisions

| # | Decision | Notes |
| --- | --- | --- |
| D6 | Superadmin test-seeding writes fabricated data to production | Sample food-safety licence, fabricated review history. Preserved as-is pending your call. |
| D7 | Admin interface ships in the public customer bundle | About 2,100 lines. Rules still gate the data, so this is bundle size and attack surface rather than an authorisation hole. |
| D8 | Next.js version carries published advisories | One critical, two high. Pinned across all five apps; upgrading needs its own tested pass. |

# 6. Reproducing This

### Automated suite

npm run verify  — typecheck across all workspaces, functions typecheck, lint, and the Jest suite. Every step runs unconditionally and a summary is printed, so one failure cannot mask another.

### Dev servers

Ports 3000 customer, 3001 admin, 3002 vendor, 3003 rider, 3004 gig.

### Android packages

npx cap sync android then node scripts/build-all-apks.mjs. The sync step is required — it generates the Capacitor configuration the APK build now reads.

### Mobile layout measurement

Each route was loaded at 375×812 and measured in the page: scrollWidth against clientWidth for sideways scroll, every element's bounding box against the viewport edge for overflow, and every interactive element's height against the 40px threshold. Counting alone is not enough — of the elements flagged as overflowing, all proved to be decorative, and several short inputs had adequate padded parents. Each flag was inspected before being called a defect.

# 7. Current Status

| Check | Result |
| --- | --- |
| Typecheck — apps, packages, functions | Pass |
| Test suite | Pass — 99/99 |
| Production build — 5 apps | Pass |
| APKs — 4, contents verified | Pass |
| Mobile layout — reachable routes | Pass after fixes |
| Lint | 442 errors — tracked |
| Authenticated screens | Untested — needs accounts |
| Backend endpoints | Untested — inventory only |
| Ready to deploy | No — Phase A outstanding |

The green rows above are real but narrow. They cover the code that compiles, the logic under test, and the tenth of the interface reachable without an account. They do not amount to a tested product, and this report should not be read as saying so.

Prepared with Claude Code. Every finding was verified against a running system or the codebase; items that could not be verified are named as such rather than assumed.