DABZZO

Meal Subscription & Delivery Platform

Complete Engineering Record

Remediation · Defects · Testing · Deployment Readiness

| Report date | 13 September 2026 |
| --- | --- |
| Repository | C:\dabzzo\dbz-arch-2-main |
| Commits | 54 |
| Net change | −49,535 lines (12,417 added / 61,952 removed, 570 files) |
| Automated tests | 128 passing (99 functions · 23 rules · 6 auth) |
| Production build | All 5 apps, exit 0 |
| Deployment status | NOT READY — see §9 |

# Contents

# 1. Executive Summary

This records a full remediation pass over the Dabzzo codebase: five Next.js applications sharing a Firebase backend, packaged for Android via Capacitor.

The work removed roughly 49,500 lines net, consolidated the architecture behind five shared packages, closed several genuine security gaps, took automated coverage from 47 tests to 128, added email/password authentication, fixed the Android build, and repaired a series of defects found by running the software rather than reading it.

The single root cause behind most of it The four role applications were created by copying one into the other three. Every app received every file, and the copies then drifted independently. By the time of this review there were four different definitions of what a user is, four different authentication guards, and pricing logic that disagreed with the server about what to charge. Consolidating those forks is what surfaced most of the defects below — almost none were visible from inside any single app.

| Measure | Before | After |
| --- | --- | --- |
| Duplicated files across apps | 117 (39 drifted into 2–4 versions) | 0 — five shared packages |
| Automated tests | 47 across 3 suites | 128 across 3 systems |
| Firestore rules coverage | None | 23 emulator tests |
| Hardcoded live secrets | 3 in source | 0 |
| Authenticated payment routes | None | All resource-creating routes |
| Auth methods | Google only | Google + email/password |
| Android builds | Script could not run on Windows | 4 APKs verified |
| Version control | No repository | 54 commits |

# 2. Defects Found and Fixed

Ordered by severity. Every one was found during the work; none was reported in advance except where noted.

## 2.1 Critical — live payment credentials in source

functions/src/razorpayFunctions.ts held three hardcoded live secrets as fallbacks: the Razorpay key ID, the API key secret and the webhook signing secret. The key ID carried the rzp_live_ prefix, confirming a production account. Anyone able to read the source had live payment access and could forge webhook signatures.

- Fixed: all three removed; a missing value now fails loudly. The secrets still require rotation — that cannot be done from the codebase.

## 2.2 Critical — no authentication on any Razorpay route

No route verified a caller, despite README.md stating every route validated a Firebase ID token. create-vendor-account creates a real payout destination and was callable by anyone — it also had zero callers anywhere in the codebase.

Fixed: token verification on all resource-creating routes, plus an admin-claim requirement on vendor account creation. Signature-gated routes (webhook, payment verification) were deliberately left alone — Razorpay's servers have no Firebase identity to present.

## 2.3 Critical — partner registration was impossible for every user

onUserCreate stamps role: 'customer' on every sign-in, so anyone applying to run a kitchen is always changing customer → vendor. The rules permitted a role write only when the prior role was absent, empty or identical, so that write was always denied. Kitchen and rider registration could not succeed for anyone, and the vendor dashboard failed downstream of it.

Fixed by permitting that one transition. Not an escalation: the approval guard still forces is_approved false, so an applicant cannot approve themselves.

## 2.4 Critical — app crashed on launch (Android)

Adding facebook.com to the Capacitor auth providers crashed every app at startup with NoClassDefFoundError. The plugin constructs a handler for every listed provider during bridge init, and the Facebook SDK is not a dependency. The providers gained nothing either — only Google is wired to a button. Introduced and fixed within this engagement.

## 2.5 High — Tailwind never scanned the shared packages

Behind several "layout is broken" reports. Tailwind v4 auto-detects content from each app's own directory and does not look inside packages/. After 38 components moved into shared-ui, every class used ONLY by a shared component generated no CSS at all — 303 classes for vendor-panel alone.

Caught by measuring rather than reading: the hero carried pt-28 yet reported padding-top 0px, while text-3xl on the same element correctly gave 30px — because text-3xl also appears in app code. That is why the navbar kept overlapping no matter which alignment fix was applied.

## 2.6 High — new accounts never got a Firestore profile

AuthProvider created a profile only for the superadmin; a normal new account fell through every branch and got none, depending entirely on a Cloud Function trigger having already fired. Invisible while testing with Google, because those accounts already had documents. The first email/password signup exposed it.

## 2.7 High — apps could hang forever on the splash screen

AuthProvider's auth callback had its mounted guard outside the try block, so an early return skipped the finally that clears the initializing flag. React StrictMode mounts, unmounts and remounts in development; if the callback fired in that window the app was stranded with no error. Being a race is why it looked arbitrary — one app got through on the same code that hung two others.

## 2.8 High — admin and customer apps disagreed on price

The admin console was missing the weekly-plan pricing formula that the customer app and the server-side engine both implement. Verified against the engine, which is the actual charging authority: admin displayed weekly prices roughly ₹0.40 per meal below what customers were charged.

## 2.9 High — fabricated compliance data written to production

Four write paths seeded invented real-world claims into the production users collection: an FSSAI licence number, a driving licence, a vehicle registration, street addresses, a 4.5 rating with 14 reviews, and unconditional verified status.

Removed from all four, with nothing invented to replace them. Partner accounts are now pending until real data is supplied. A quieter bug fell out of the same investigation: the verified status was overwritten unconditionally on every sign-in, so an admin marking an account pending or rejected had that decision silently reverted.

## 2.10 Medium — a set of smaller defects

| Defect | Consequence |
| --- | --- |
| Public env vars undefined in the browser | Every app threw on load; typecheck, lint and build all passed |
| APK build discarded all Capacitor plugin config | Native Google sign-in failed; push and splash settings never shipped |
| APK build could not run on Windows at all | macOS-only paths, cp -R under cmd.exe, ./gradlew, double Gradle runs |
| Build scripts printed success on failure | A partial build reported as complete, exit code 0 |
| Duplicate security rules, stale copy labelled "canonical" | 173 lines behind; deploying it would have broken live access |
| Security middleware that never ran | Implied rate limiting and filtering that static export discards |
| Shared packages never typechecked or linted | Hid five real bugs, including four imports that would throw at runtime |
| Re-subscribing silently failed to reset swap allowance | Renewing customers never got their free swaps back; error swallowed |
| Phone prompt reappeared on every sign-in | An empty seed value overwrote the saved number |
| Popup sign-in could hang the UI indefinitely | No Firebase timeout exists; COOP blinds the only cancellation path |

## 2.11 Checked and found NOT to be defects

Recorded so the same ground is not re-covered:

- Elements extending past 375px on the landing page are inside decorative off-canvas mockups; the page does not scroll sideways.

- bg-gradient-to-* classes are still generated by Tailwind v4.3 as aliases — the 71 usages are fine.

- The remaining h-screen usages are desktop-only sidebars that never render on a phone.

- A customer cannot write the payments ledger — correct, and now pinned by a test.

# 3. Corrections to My Own Analysis

Recorded because a record that contains only the wins is not much use to whoever reads it next. Each of these was stated confidently and later proved wrong.

| Claim | Correction |
| --- | --- |
| Typed Firestore converters would resolve most of the 510 explicit-any findings | Only 5 were that shape. Classifying them by source line showed the rest were untyped parameters, state and casts. The estimate was wrong. |
| The delivery_address mismatch made the swap search match nobody | Both string writes target the subscriptions collection, not orders. Every order write uses the object form, so the failure does not occur. |
| The client writes a payments doc the rules block | That write is in an admin function for offline payments, not the customer path. A decision was requested on a false premise. |
| bg-gradient-to-* is broken under Tailwind v4 | The class is present in the generated CSS. The first probe was invalid, because Tailwind only generates classes it finds in source. |

One of these was self-inflicted twice over Installing the rules-testing library rewrote a shared package's peer dependency from "next": "*" to an exact "16.3.5". That forced the whole workspace off its pinned version, mismatched 2.7 GB of build caches, and produced an internal Next.js invariant error that looked like an application bug. It also silently reversed a deliberate decision to pin that version exactly. Restored from HEAD; worth remembering that npm install can rewrite manifests you did not intend to touch.

# 4. Architecture Consolidation

The largest single body of work. Five shared packages now hold everything that must stay consistent.

| Package | Files | Contents |
| --- | --- | --- |
| @dabzzo/shared-types | 3 | The data model: users, subscriptions, orders, batches, delivery and payout types |
| @dabzzo/shared-auth | 6 | Firebase init, auth service, AuthGuard, AuthProvider, email/password |
| @dabzzo/shared-lib | 21 | Pricing, geo, storage, notifications, offline queue, errors, geolocation, stores |
| @dabzzo/shared-queries | 19 | The Firestore data-access layer and typed converters |
| @dabzzo/shared-ui | 39 | Shared components, including the email/password form |

### How conflicts were resolved

Where copies had diverged, the deciding question was which copy actually runs — not which looked newer. Two functions were called only by the admin console while three other apps carried different, never-executed versions. The unused ones looked more sophisticated; adopting one would have silently changed live vendor financial reporting.

### Where applications genuinely differ

Real differences were preserved as explicit configuration rather than flattened: the auth guard takes the roles each portal admits plus its own loading copy; the auth provider takes a per-portal provisioning config; user cache lifetimes are configurable, because the rider app deliberately uses twenty seconds where others use five minutes.

# 5. Testing

| Suite | Count | Covers |
| --- | --- | --- |
| Cloud Functions (Jest) | 99 | Pricing engine, delivery pipeline, payouts, dispatch geo, role escalation, admin management, swaps |
| Firestore rules (emulator) | 23 | Partner onboarding, escalation guards, dashboard access chain, new-signup profile writes, allowance abuse |
| Popup auth race | 6 | Success, user cancels, popup blocked, network error, false-positive guard, listener hygiene |
| Total | 128 | Up from 47 at baseline |

Tests were verified by mutation, not merely by passing Mocking firebase-admin is easy to get subtly wrong in a way that leaves assertions vacuous — the test passes but could never fail. Two security guards were checked by deleting the guard, confirming exactly one test turned red, then restoring it.

### What the tests found on their own

- verifyRider writes roles.rider while setting role delivery, but the consolidated guard checked roles.delivery — which nothing writes. That branch was dead; a verified rider only ever got in via the plain role string.

- A customer could create a swap allowance but not update it, so re-subscribing silently failed to reset free swaps. The guard is correct and stays; the reset moved server-side.

- The rules were ruled OUT as the cause of a reported permissions error before any code changed, which redirected the investigation to the real defect.

# 6. Android

Four APKs build and were verified: distinct package ids so they install side by side, each bundling its own web app, with plugin configuration present in the shipped archive.

| Issue | Resolution |
| --- | --- |
| Build script was macOS-only | JDK and SDK detected per platform; fs.cpSync instead of cp -R; gradlew.bat via path.join |
| Gradle ran twice per app | Single invocation — every APK had been paying double build time |
| Success reported on failure | Failures named, non-zero exit code |
| Plugin config discarded | Config now derived from the generated file; plugins carried are printed each build |
| Package names did not match Firebase | Aligned to the registered com.dabzo.<role>.app names |
| Google Sign-In still blocked | Signing certificate not registered in Firebase — console fix, documented in ANDROID_SIGNING.md |

# 7. Documentation Produced

| Document | Purpose |
| --- | --- |
| IMPLEMENTATION_PLAN.md | Phased plan, per-phase status, open decisions, lint breakdown |
| CHANGELOG.md | Every change with reasoning, including corrections to earlier claims |
| DEPLOYMENT.md | Release sequence, per-target table, rollback per layer, pre-deploy blockers |
| ANDROID_SIGNING.md | The SHA-1 mismatch blocking Google Sign-In, and how to fix it |
| AI_AGENTS_README.md | Rewritten — the previous version described a layout that had not existed since the monorepo split |
| scripts/README.md | Which scripts touch live production data and which are safe |
| .env.example | Required variables, no values |
| Package READMEs | Why each shared package exists and the rule against forking it again |
| Three Word reports | Remediation record, test report with endpoint register, and this document |

# 8. Verification Status

| Check | Result |
| --- | --- |
| Typecheck — 5 apps and 5 packages | Pass — 0 errors |
| Typecheck — Cloud Functions | Pass — 0 errors |
| Cloud Functions tests | Pass — 99/99 |
| Firestore rules tests | Pass — 23/23 |
| Popup auth tests | Pass — 6/6 |
| Production build — all 5 apps | Pass — exit 0 |
| Cloud Functions build | Pass — lib/index.js emitted |
| Android APKs | 4 built and inspected |
| Lint | 442 errors / 404 warnings — known, tracked |
| Authenticated screens | ~90% untested — no test accounts exercised |

The green rows are real but narrow. They cover code that compiles, logic under test, and the tenth of the interface reachable without an account. They do not amount to a tested product, and this document should not be read as claiming otherwise.

# 9. Remaining Blockers

These gate a production release 1. ROTATE THE RAZORPAY SECRETS. They were plaintext in source and were shared again during this work. Treat both the API key secret and the webhook secret as compromised. Nothing in the codebase can do this. 2. Firebase CLI has no access to dabzofb. The authenticated account sees only two unrelated projects; apps:list returns 403. An account with Firebase Admin on dabzofb is required. 3. Firestore rules and Cloud Functions are undeployed. Partner onboarding and the swap-allowance reset both live server-side and are not active. Blocked by item 2. 4. Android Google Sign-In needs this machine's SHA-1 registered against all four apps in the Firebase console. 5. Roughly 90% of screens have never been exercised. 53 of 61 routes sit behind authentication.

## Deployment sequence, once access exists

Rules and functions before hosting: hosting is the easiest layer to roll back, so it should change last.

| Order | Command |
| --- | --- |
| 1 | npx firebase deploy --only firestore:rules --project dabzofb |
| 2 | npm --prefix functions run build && npx firebase deploy --only functions --project dabzofb |
| 3 | node scripts/build-web.mjs |
| 4 | npx firebase deploy --only hosting --project dabzofb |
| 5 | npx cap sync && version bump, if shipping to stores |

## Highest-priority manual tests

- Vendor registration, customer → vendor — the rules fix

- Re-subscribe, confirm free swaps reset — the trigger fix

- A full checkout — authentication was added to live payment routes

- New email/password signup — profile created, phone asked exactly once

- Close the Google popup mid-sign-in — spinner should clear in about 2.5 seconds

- Approve a pending vendor, then have them sign in — confirm the approval is not reverted

# 10. Verdict

NOT READY.

The code is in good order: it compiles clean across every workspace, 128 automated tests pass, and all five applications build from a clean cache. The architecture is consolidated, the security gaps found during this work are closed, and the fabricated compliance data is gone.

What stands between this and production is not code. Secrets need rotating, deployment access needs granting, two server-side fixes need deploying, and the great majority of the interface has never been exercised by a human. Item 1 is the one to act on regardless of everything else.

Prepared with Claude Code. Findings were verified against a running system or the codebase; items that could not be verified are named as such rather than assumed.